**Sprint Retrospective, Iteration #3(Dec 13–Dec 20)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Topic | Issue # | Task Assignee | Estimated  Effort  Per Task  (hours) | Actual Effort  Per Task  (hours) | Done  (Yes/No) | Notes |
| Assignment 1 | - | Everyone | 4 | 4 | Yes | Finish Task 1 |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
| Request Microservice | - | Ansh | 3 | 3 | Yes | View and Edit Requests |
| - | Lennart | 3 | 3 | Yes | View and Edit Requests |
|  |  |  |  |  |  |
| Contract Microservice | #2 | Konstantinos | 4 | 4 | No | Create a draft contract |
|  |  |  |  |  |  |
|  |  |  |  |  |  |

Project: Human Resources

Group: 26a