**Sprint Retrospective, Iteration #4(Dec 20–Dec 23)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Topic | Issue # | Task Assignee | Estimated  Effort  Per Task  (hours) | Actual Effort  Per Task  (hours) | Done  (Yes/No) | Notes |
| Contract Microservice | #2 | Konstantinos | 3 | 3 | Yes | Finalize contract creation |
| #3 | Konstantinos | 1 | 1 | Yes | Finalize contract after agreement |
| - | Tommy | 1 | 1 | Yes | Only HR can add and delete contracts |
| - | Tommy | 5 | 5 | Yes | Testing |
| - | Ansh | 4 | 4 | Yes | Implement Builder Patter |
| #9 | Vlad | 3 | 3 | Yes | View contract |
| Notification Microservice | #21 | Vlad | 8 | 8 | Yes | Add and send notifications |
| - | Konstantinos | 2 | 2 | Yes | View contract endpoint |
| Requests Microservice | - | Lennart | 4 | 4 | Yes | Add endpoint templates |
| - | Ansh | 4 | 4 | Yes | Add endpoint templates |
| #5 | Tommy | 2 | 2 | Yes |  |
| #7 | Lennart | 2 | 2 | Yes | Ask to modify contract |
| User Microservice | - | Andrei | 7 | 7 | Yes | Accept contract proposal as Candidate |

Project: Human Resources

Group: 26a