**Sprint Retrospective, Iteration #2** **(Dec 6 – Dec 13)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Topic | Issue # | Task Assignee | Estimated  Effort  Per Task  (hours) | Actual Effort  Per Task  (hours) | Done  (Yes/No) | Notes |
| Authentication Microservice | #10 | Vlad | 6 | 6 | Yes | Authenticate users, include Role |
| #6 | Vlad | 5 | 5 | Yes | Log in with credentials |
|  |  |  |  |  |  |
| Contract Microservice | #13 | Tommy | 7 | 7 | Yes | Contract class with all requirements |
| #4 | Tommy | 1 | 1 | Yes | Endpoint to terminate contract |
|  |  |  |  |  |  |
| User Microservice | #1 | Andrei | 8 | 8 | No | Create account for Candidates |
| #11 | Andrei | 3 | 3 | Yes | Make distinction between roles |
|  |  |  |  |  |  |
| Request Microservice | - | Ansh | 4 | 4 | Yes | Add and store requests |
|  | Lennart | 4 | 4 | Yes | Add and store requests |
|  |  |  |  |  |  |
| Assignment 1 | - | Everyone | 4 | 4 | Yes | Do most of task 1, including UML diagram |
|  |  |  |  |  |  |

Project: Human Resources

Group: 26a